# SPECIAL CONDITIONS

- CONTENTS

These conditions amplify and supplement, if necessary, the General Conditions governing the contract. Unless the Special Conditions provide otherwise, those General Conditions remain fully applicable. The numbering of the Articles of the Special Conditions is not consecutive but follows the numbering of the Articles of the General Conditions. In exceptional cases, and with the authorisation of the competent Commission departments, other clauses may be introduced to cover specific situations.

##### Article 2	Law applicable

2.1	The law of the Republic of Croatia shall apply in all matters not covered by the provisions of the contract.

  - The language used shall be English.

##### Article 4	Communications

- Any written communication relating to this Contract between the Contracting Authority, on the one hand, and the Contractor on the other must state the Contract title and identification number, and must be sent by post, fax, e-mail or by hand.

- For the Contracting Authority (contact person):

| Name: | Boris Andreis |
| --- | --- |
| Address: | Obala 3, No.19, 20270, Vela Luka, Croatia |
| Telephone: | + 385 20 812 609 |
| Fax: | + 385 20 813 033 |
| e-mail: | boris.andreis@velaluka.hr |

- For the Contractor (contact person):

| Name: |  |
| --- | --- |
| Legal address: |  |
| Telephone: |  |
| Fax: |  |
| E-mail: |  |

Article 9	The Contractor's obligations

9.6	The Contractor shall take the necessary measures to ensure the visibility of the European Union financing or co financing. These measures must comply with the rules laid down and published by the Commission on the visibility of external operations: http://ec.europa.eu/europeaid/work/visibility/index_en.htm.

##### Article 11	Performance guarantee

The amount of the performance guarantee shall be 10% of the Contract Value.

##### Article 13	Implementation programme (timetable)

- The Contractor shall complete and submit to the Project Manager an Implementation programme - timetable (specified in the Annex V of the contract) respecting the implementation deadlines set by the Contracting Authority. Contractor shall return duly completed Implementation programme (timetable) together with the two countersigned originals of the contract.

- The Project Manager shall issue approval note of the Implementation programme table within 15 days from the day of receipt by the Contracting Authority of the Implementation programme. If the Project Manager either fails to issue approval note or to reject Implementation programme within the period of 15 days, Implementation programme will be considered tentatively approved.

##### Article 18	Commencement order

18.1	Commencement Order shall be issued by the Contracting Authority at the latest 30 days from the signature of the contract by the last contract party.

##### Article 19	Period of Implementation

19.1	The implementation period will last 140 days, starting from day of issuance of Commencement Order and ending on the day of issuance of the certificate of Provisional Acceptance. The implementation period will include delivery period of 100 days.

##### Article 26	Methods of payment

26.1	Payments shall be made in euro.

Payments shall be authorised and made by the Contracting Authority.

The Contractors invoices shall be issued in Euro. The Contracting Authority’s payment orders shall be issued in Euro. For any contractor being Croatian legal entity payments shall be made in Croatian currency counter value of the relevant amount due in Euro, in accordance with provisions of the current Foreign Exchange Act of the Republic of Croatia.

In order to obtain payments, the Contractor must forward to the authority referred to in paragraph 26.1 above:

a)	For the 60% pre-financing, in addition to the payment request, the performance guarantee. If a pre-financing is requested and this payment exceeds EUR 150.000, or if no proof documents have been provided for the selection criteria, the Contractor must provide a financial guarantee for the full amount of the pre-financing payment.

b)	For the 40% balance, the invoice(s) in triplicate following provisional acceptance of the supplies.

##### Article 29	Delivery

29.1		The Contractor shall bear all risks relating to the goods until provisional acceptance at destination. The supplies shall be packaged so as to prevent their damage or deterioration in transit to their destination.

29.3	  The packaging shall become the property of the recipient subject to respect for the environment.

29.5/6	The documents which have to accompany the delivery include:

a) a detailed packing list identifying the contents of each package

b) usual transport document

c) Technical documentation/operating instructions and certificates as specified in Technical Specifications (Annex II).

d) statement drawn by the Contractor which must attest that the delivered goods are in new and in

working order and compliant with all technical specification of the Tender Dossier.

This statement must use the following wording:

“<Full official name of the contractor> attests that the delivered goods are new, in working order and compliant with all technical specification of the Tender Dossier.”

The packages should bear the following identification:

Contract title: Supply of Cargo communal vehicle for collection and transport of communal and recycled waste

Publication number:     01 – 2009 - O

Lot number: 2 (two)

Address: Komunalac d.o.o. Obala 3, No.19, 20270, Vela Luka, Croatia

##### Article 31	Provisional acceptance

The Certificate of Provisional Acceptance must be issued using the template in Annex V. Provisional acceptance of the goods will be carried out in line with provisions of the Article 31 of the General Conditions of the contract.

##### Article 32	Warranty

The Contractor shall warrant that the supplies are new, unused, of the most recent models and incorporate all recent improvements in design and materials. The Contractor shall further warrant that none of the supplies have any defect arising from design, materials or workmanship. This warranty shall remain valid for one year after provisional acceptance.

##### Article 40	Dispute settlement by litigation

Any dispute arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of Commercial court in Zagreb, Amruševa 2, Croatia, applying the national legislation of the Contracting Authority.